## Slide 1: Presentation on Proposed Project
Prepared
By
Land Appeal Board
Ministry of Land

## Slide 2: Project Title:
Establishing Integrated Network for Land Revenue Case Management Application System of All Land Revenue Courts of Bangladesh under the Land Appeal Board for Digitalized Service Delivery to the People (eLRCM).

## Slide 3
Sponsoring Authority : Ministry of Land
Executing Agency :
Land Appeal Board.

## Slide 4
Project Cost Estimated
Taka 117,49.04 Lakh
Project Area
All Over Bangladesh ( 8 Divisions, 64 Districts, 497 Upazilas).
Project Duration
July 2016 to June 2019

## Slide 5: Project Objectives
The objectives of the proposed project are to establishing integrated digital network for ensuring speedy disposal of Land Revenue cases and court related activities of all Lands and Land Revenue Courts of Bangladesh (Courts of AC Land, ADC (Rev) and Additional Commissioner (Rev)) for digitalized service delivery to the people. Specially the aims are to :
Modernization and Automation of Land Revenue case management application system;
Digitalizing all of the Land Revenue Courts’ activities (establishing an integrated network and e-store);
Bringing dynamism in the activities of all Land and Land Revenue Courts of the country;
Ensuring speedy case disposal and the use of e-Court services of all Land Revenue Courts of Bangladesh;
Introducing e-inspection, monitoring and evaluation for decreasing time, eliminating hassles and harassment of service recipients and of related people;

## Slide 6: Contd….
Delivering Land Revenue Courts related services to the people through ICT;
Ensuring accountability, transparency of Land Revenue Courts administration and case management;
Providing and sharing information to the public recipients easily through creating website, Internet, mobile phones and people friendly services;
Making all kinds of land laws/rules, verdicts, legal documents easily available to the public through the creation of automation services by online devices protecting, preservating and updating relevant case records;
Establishing a comprehensive Land Revenue Courts related database for Land Appeal Board through integrated network from the grassroots up to the central level having free access nationally and internationally.

## Slide 7: Priorities
The public sector of Bangladesh has been suffering from many deficiencies including quality officers/staffs, quality work-process and quality office environment. So, at present great challenge faced by Bangladesh is to create a ‘Knowledge Based Society’ and ensure that their citizens are equipped with knowledge and skill of Information & Communication Technology.
The priorities of this Project are :
Develop an efficient software solution based on Client/Server architecture that will reduce the paper work considerably in LAB.
Establish a highly secured integrated digital network.
Equip All Land Revenue Courts of Bangladesh with necessary Computer hardware and digital support to meet challenges of the changing world.

## Slide 8: Targets
The targets of the project are :
Strengthening existing services and launching a second generation of integrated, inter-operable
e-Government applications;
Sensitizing court officials and staffs, training service providers and expanding digital literacy among the general public;
Promoting innovation in the delivery of e-services

## Slide 9: Outputs/Outcomes
The outcome of the project are numerous for both the organization and the nation that will come in as direct and indirect benefits to the society.
Direct Benefits:
Accountability and Transparency are to be ensured;
Efficiency and customer satisfaction are to be increased;
Cost, time and hassles for citizens shall be reduced;
Good Governance practices in management and administration shall be ensured
Productivity and workflow shall be improved;
Indirect Benefits :
Human resource shall be developed at a greater/large scale;
Employment at home & abroad, shall be increased.

## Slide 10
Stakeholders
Ministry of Land
Land Appeal Board
Add. Divisional Commissioner (Divisional Level)
ADC Rev. (District Level)
AC Land (Upazila Level)
Union Land Office (Tahsil)
Lawyer (Bar-LAB/Division/District and Upazila.)
Public
Applicants
Appellants
Opponents
Third Parties
Interested Group/Persons
Common public
Ministries/Standing Committee/Land Related Departments, Directorate etc.
Researchers/Academicians

## Slide 11: Log Frame
Narrative Summary | Verifiable indicators | Means of Verifications | Important Assumptions
Project Goal |  |  | 
To provide state of art software solutions to ensure court governance of All Land Revenue Courts of Bangladesh by using ICT. | A digitalized court management system with accountability, transparency at every stage of Land Revenue Court (LRCS) in Bangladesh at Upazilas/districts and divisional level. | LAB Report IMED Report BBS Report | Overall goal of the project fails due to shortcomings in vision Political Discourage

## Slide 12: Log Frame_Contd….
Project Purposes |  |  | 
1)Equipping Land Revenue Courts with ICT to meet the challenges of the changing world | ICT Educated personnel in all Land Revenue courts of Bangladesh including LAB |  | 
2)Developing a viable network of LAB so as to ensure nationwide access to range of public sector services. | Update courts activities and disseminate information to citizens and stakeholders, 2) Knowledge-based Land Revenue Courts officials. | 1)Project Completion Report. 2) IMED Report. | Capacity of Organization. Proper selection of vendor.

## Slide 13: Log Frame_Contd….
Project Purposes | Verifiable indicators | Means of Verifications | Important Assumptions
3)Providing an efficient software solution based on client/Server architecture that will reduce the paper work considerably in LAB | Better access of Officials to ICT. Speedy disposal of cases. Online Quick Response System for court decision. | Project Completion Report IMED Report | Capability of Organization Proper Selection of vendor
4)Providing ICT training to Land Revenue Courts Officers/staffs of Bangladesh at all Upazilas, Districts and Division levels. | 1)Improving efficiency of the officers and staff of All Land Revenue Courts (LRCS) in Bangladesh. 2)Capacity building of the officers and staff of all in Bangladesh. |  | 

## Slide 14: Log Frame_Contd….
Outputs |  |  | 
1) Digitalized Governance system in all Upazilas, Districts and Division levels LRCS | 1) Land Revenue Courts (LRCS) are more equipped with ICT components |  | 
2) A viable effective e-network, necessary hardware, an efficient software solution based on client/Server architecture | 2) The Officers/ Members/ staffs are more familiar with working and effective use/operational process, procedure and mechanism of ICT | Project Completion Report IMED Report | Negative attitude of the senior officers Electricity and internet deficiency may hamper the activities
3) ICT Trained Officers/staffs | 2) The office environments more favorable of ICT |  | 

## Slide 15: Log Frame_Contd….
Inputs | Verifiable indicators | Means of Verifications | Important Assumptions
1) Establishment of Connectivity within LAB HQ & LRCS at all Upazillas, Districts and divisions. | 1) Proper utilization of the estimated investment of BDT 130 lacs | Annual Development Plan | Timely Approval of DPP

## Slide 16: Proposed Layout Design (Operational Communication)
AC Land(Upazila Level)
ADC Rev.(District Level)
Add. Divisional
Commissioner(Rev.)
(Division Level)
UDC (Nearest Outlet)
Appellants/ Opponents/ Parties, Interested Group
Land Appeal Board (LAB)
(Common public,
Researcher and etc).
Union Land Office(Tahsil)
Others(Ministries/ Standing Committee/ Related Departments, Directorial etc)

## Slide 17: Interaction Between The Stakeholders and Divisional Commissioner Court
Divisional Commissioner(Division Level)
ADC(Rev.)
AC Land
Others
Lawyer(Bar)
UDC (Nearest Outlet)
UDC (Union Digital Center)
Any types of appellant can Submit Applications, Mutation, get hearing date information and case related information.
Scope of online application(Any type).
To submit complain.
To get case information
To share information
Others
(Common public, Researcher and etc.)
Nearest Outlets
For Parties of the cases.
For Appellants
Opponents
Interested Group
Interfacing
(Applicants can send application/email to any land revenue court and the court can give answer of the particular email or application)
Union Land Office (Tahsil)
LAB

## Slide 18: Interaction Between The Stakeholders And ADC (Rev.) Court
ADC (Rev.)
District Level
AC Land
Union Land Office (Tahsil)
Others
UDC (Nearest Outlet)
Lawyer(Bar)
UDC (Union Digital Center)
Any types of appellant can Submit Applications, Mutation, get hearing date information and case related information.
Scope of online application(Any type).
To submit complain.
To get case information
To share information
Others
(Common Public, Researcher and etc.).
Nearest Outlets
For Parties of the cases.
For Appellants
Opponents
Interested Group
Interfacing
(Applicants can send application/email to any land revenue court and the court can give answer of the particular email or application)
LAB

## Slide 19: Interaction Between The Stakeholders And AC Land Court
AC Land
(Upazila Level)
Union Land Office(Tahsil)
Others
Lawyer (Bar)
UDC (Nearest Outlet)
ADC (Rev.)
District Level
Divisional Commissioner
(Division Level)
LAB (Dhaka)
UDC (Union Digital Center)
Any types of appellant can Submit Applications, Mutation, get hearing date information and case related information.
Scope of online application(Any type).
To submit complain.
To get case information
To share information
Others
(Common public, Researcher and etc.)
Nearest Outlets
For Parties of the cases.
For Appellants
Opponents
Interested Group
Interfacing
(Applicants can send application/email to any land revenue court and the court can give answer of the particular email or application)

## Slide 20: Disaster Recovery Server Networking Design
Upazila
Upazila
Upazila
Division -wise
Server
(8 Servers in 8 Divisions)
Integrated Server(LAB)
Backup Server(DLRS)
Server Setup Places
Land Appeal Board(LAB)
DLRS –(Dhaka)
District
District
District

## Slide 21: Support System
Automatic Notification (System will notify any changes needed before you inform) Through
E-mail
Through Phone Call
Through SMS
Online Application/Suggestion/Complain
eTraining
eEvaluation/eMonitoring
eInspection

## Slide 22: Proposed Hardware Details for Storage
Server (Application Server & Database Server)
Server Licensed Operating System
Server Rack/Cabinet
Licensed Database Software
UPS Online
IPS Jumbo (For 8 Divisions)

## Slide 23: Employment Opportunity
Officers: 14
Staffs: 581
Total: 585

## Slide 24
Human Resource Development
1) 2,900 Officers & Staffs will be trained on Basic Computer Training and on proper use of Customized Software.
2) 30 Nos. Seminar & Workshop will be conducted to at District HQs, Division HQs & at Land Appeal Board.
3) 200 Officers will be visiting Abroad for witnessing Land and Land Case Management.
Social Service
14 Officers, 581 staffs will be engaged/Accommodated in the mainstream of the society by offering Job & Providing Digital training

## Slide 25
Consolidated Item & Cost
Serial No. | Items | Unit/ Qty | Estimated Cost (Taka) | % | Details
1) | Pay of Officers | 14 | 2,06.40 | 1.76 | Att-2
2) | Pay of Staffs | 581 | 16,64.97 | 14.17 | Att-2
3) | Allowances for Both | 595 | 12,56.09 | 10.69 | Att-2
4) | PIU Operation Cost | LS | 11,43.00 | 9.73 | Att-3a
5) | Development of Software | 1 | 39,99.11 | 34.04 | Att-4b
6) | Training & Study Tour | 3100 | 13,85.00 | 11.79 | Att-4d
7) | Repair, Maintenance & Rehabilitation | LS | 1,50.00 | 83.45 | Att-3b
8) | Sub Total Revenue Component Taka |  | 98,04.57 | 83.45 | 
A) Revenue Component

## Slide 26
Consolidated Item & Cost_Cont…
Serial No. | Items | Unit/ Qty. | Estimated Cost (Taka) | % | Details
1) | Furniture of PIU | LS | 7.73 | 0.07 | Att-3c
2) | Office Equipment for PIU | LS | 13.80 | 0.12 | Att-3c
3) | Computer Equipment for PIU | LS | 17.15 | 0.15 | Att-2
4) | PIU Operation Cost | LS | 11,43.00 | 9.73 | Att-3d
5) | Vehicle for PIU | 10 | 5,60.00 | 4.77 | Att-3d
6) | Connectivity | LS | 130.00 | 1.11 | Att-4a
7) | Server for HQ & Computer Equipment for Field | LS | 10,99.57 | 9.36 | Att-4c
8) | Sub Total Capital Component Taka |  | 18,28.18 | 9.36 | 
B) Capital Component

## Slide 27
Consolidated Item & Cost_Cont…
Serial No. | Items | Estimated Cost (Taka) | % | Details
1) | Sub Total Revenue Component | 98,04.57 | 83.85 | Check
2) | Sub Total Capital Component | 18,28.18 | 15.56 | Check
3) | Total Revenue and Capital Taka | 116,32.50 | 99.01 | 
4) | Price Contingency | 116.29 | 0.99 | 
5) | Total Taka | 117,49.04 | 100 | 
C) Total Revenue & Capital Component

## Slide 28
Particulars of Manpower_Att_2
Serial No. | Persons/Designation | Qty. | Monthly Pay (Taka) | Monthly Allowances | Total Pay /Month | Duration Month
1) | Project Director (G-4) | 1 | 0.70 | 0.53 | 1.23 | 36
2) | Consultant (LS) | 2 | 1.80 | 1.35 | 3.15 | 18
3) | Asst. Project Director G-9 | 1 | 0.30 | 0.23 | 0.53 | 36
4) | Asst. Programmer G-9 | 10 | 0.30 | 0.23 | 0.53 | 18/36
5) | Accountant G-14 | 1 | 0.10 | 0.08 | 0.18 | 36
6) | Data Entry Operator G10 | 564 | 0.14 | 0.11 | 0.25 | 18/36
7) | Driver G-10 | 10 | 0.14 | 0.11 | 0.25 | 36
8) | Office Assistant G-20 | 4 | 0.09 | 0.07 | 0.16 | 36
9) | Cleaner G-20 | 2 | 0.09 | 0.07 | 0.16 | 36

## Slide 29
Particulars of PIU Ops Cost_Att_3(a)
Serial No. | PIU Operation Cost | Month | Monthly Cost (Taka) | Yearly Cost | Total Cost
1) | Office Stationers | 36 | 23.00 | 2,76.00 | 8,28.00
2) | TA & DA | 36 | 3.00 | 36.00 | 1,08.00
3) | Bill & Charges | 36 | 0.25 | 3.00 | 9.00
4) | Fuel for 10 Vehicles | 36 | 5.00 | 60.00 | 1,80.00
5) | Land & Cell Phones | 36 | 0.50 | 6.00 | 18.00
6) | Total PIU Operation Cost Taka |  |  |  | 1,143.00

## Slide 30
Particulars of Repair & Maint_Att_3(b)
Serial No. | Description | Month | Monthly Cost (Taka) | Yearly Cost | Total Cost
1) | Repair and Maintenance of 10 Vehicles | 36 | 3.00 | 30.00 | 90.00
2) | Repair and Maintenance of Office Furniture, Office Equipment and Computer Items | 36 | 1.67 | 20.00 | 60.00
3) | Total PIU Repair and Maintenance Cost Taka |  |  |  | 1,50.00

## Slide 31
Particulars of Acquisition Assets for PIU_ Att-3(c)
Serial No. | Name of Items/Goods | Qty. | Unit Cost (Taka) | Total Cost Cost | Remarks
1) | Secretariat Table | 4 | 0.50 | 2.00 | Officers
2) | Half Secretariat Table | 1 | 0.25 | 0.25 | Accountant
3) | Revolving Chair with Arms | 4 | 0.25 | 1.00 | Officers
4) | Cushion Arm Chair | 4 | 0.07 | 0.28 | Accountant
5) | Cushion Armless Chair | 20 | 0.25 | 1.00 | Visitor
6) | Steel Almirah | 8 | 0.25 | 2.00 | PIU
7) | File Cabinet | 7 | 0.20 | 1.20 | PIU
8) | Total Cost of Acquisition of PIU Furniture |  |  | 7. | 
A) Office Furniture

## Slide 32
Particulars of Acquisition Assets for PIU_Att-3(c)
Serial No. | PIU Operation Cost | Qty. | Unit Cost (Taka) | Total Cost Cost | Remarks
1) | Photocopier Console | 1 | 6.00 | 6.00 | PIU
2) | Air Cooler 2.5 Ton Split | 3 | 1.50 | 4.50 | Officer
3) | Spiral Binding Machine | 1 | 0.15 | 0.15 | PIU
4) | Vacuum Cleaner | 1 | 0.25 | 0.25 | PIU
5) | IPS 2.0 KVA 2 Hours | 20 | 0.25 | 1.00 | PIU
6) | Water Purifier | 1 | 0.50 | 0.50 | PIU
7) | Fax Machine | 1 | 0.40 | 0.40 | PIU
8) | Total Cost of Acquisition of PIU O Equipment |  |  | 13.80 | 
B) Office Equipment

## Slide 33
Particulars of Acquisition Assets for PIU_ Att-3(d)
Serial No. | PIU Operation Cost | Qty | Unit Cost (Taka) | Total Cost Cost | Remarks
1) | Desktop Computer | 8 | 0.80 | 6.40 | PIU
2) | Laser Printer Duplex & NW | 3 | 1.00 | 3.00 | PIU
3) | Laptop Computer i5 | 1 | 1.00 | 3.00 | PIU
4) | UPS 1KVA 60 Minutes Backup | 8 | 0.25 | 2.00 | PIU
5) | Multimedia Projector | 2 | 1.00 | 2.00 | PIU
6) | Scanner A4 MFP | 3 | 0.25 | 0.75 | PIU
7) | Total Cost of Acquisition of PIU Equipment |  |  | 17.15 | 
B) Office Equipment
Vehicle for PIU
Serial No. | PIU Operation Cost | Qty | Unit Cost (Taka) | Total Cost Cost | Remarks
1) | Off Road Vehicle, 5 Seat, Diesel | 2 | 80.00 | 1,60.00 | PIU
2) | Microbus 12 Seat, Petrol | 8 | 50.00 | 4,00.00 | PIU
3) | Total for PIU Vehicle Taka |  |  | 5,60.00 | 

## Slide 34
Connectivity (Internet)_ Att-4(a)
Serial No. | Name of Items | Qty | Unit Cost (Taka) | Total Cost Taka | Remarks
1) | Broadband Connection 3Y | 73 | 0.50 | 36.50 | PIU & Field
2) | Internet Modem with Pre Paid SIM | 500 | 0.03 | 15.00 | UZ Field
3) | Internet Bandwidth 3Y | 500 | 0.15 | 75.00 | UZ PIU
4) | Others | 1 | 3.50 | 3.50 | 
5) | Total Connectivity Cost Taka |  |  | 1,30.00 | 

## Slide 35
Procurement of Hardware Equipment_ Att-4(c)
Serial No. | Name of Items | Qty | Unit Cost (Taka) | Total Cost Cost | Remarks
1) | Server (Storage) | 8 | 30.00 | 2,40.00 | Div Office
2) | UPS Online | 8 | 3.50 | 28.00 | -Do-
3) | Switch for Synchronizing | 1 | 3.00 | 3.00 | PIU
4) | Firewall for Servers | 1 | 10.00 | 10.00 | PIU
5) | Laptop 16” Core i5 | 500 | 1.00 | 5,00.00 | All Offices
6) | Digital Display 32 Inch | 78 | 1.25 | 97.50 | All Offices
7) | Network LS | 1 | 25.00 | 25.00 | 
8) | Others Unforeseen | 1 | 25.00 | 25.00 | 
8) | Total Cost of Hardware Taka |  |  | 10,99.50 | 

## Slide 36
Training, Seminar & Study Tour_Att-4(d)
Serial No. | Description | Qty. | Unit Cost (Taka) | Total Cost Cost | Remarks
1) | Seminar Greater District HQ-20, Div-8, Land Appeal Board HQ-2 | 30 | 5.00 | 1,50.00 | 
2) | Training for Officers and Staffs 5 Days | 2,900 | 0.15 | 4,35.00 | All Offices
3) | Study Tour to Korea, Japan, Turkey, The Netherlands, Sri Lanka & Thailand | 200 | 4.00 | 8,00.00 | 
8) | Total Training & Seminar Cost Taka |  |  | 13,85.00 | 

## Slide 37
Case Study
A Program named “Selection of a Company/Firm for Development of Web based Land Appeal Case Management Application System & Digital Library for Land Appeal Board were executed since 2015 which is successfully completed in June 2016 and currently in operation.
Cost of the Project was: Tk. 2,24,91,171.00
Main Features
All Land Appeal Board Cases r in Web based. Any person can see position & Stages of any cases from web.
All Government books related to Land Appeal Board are Digitalised developed Digital Library and made available to read & Print from the web
22,000 old case files since 1951 are scanned and archived and can be seen from the web.
Digital Book

## Slide 39
Thank You